RUL/Web Board

October 8, 2012

Ad 1: Website Project Timeline

Release 1 Goals

- New information architecture and design

- Majority of the content is in the new Drupal 7 Content Management System (CMS)

- Content creation and update shifts to Content Managers (to be assigned based on specialties)

- Integration of a discovery layer may become part of the project if selected/acquired on time

- RUL—Medical Library integration issues (timing TBD, based on higher-level plans)

In order to realize these goals, the Web Board should support top priority for this project.

Milestones

October 2012

- Drupal 7 development hardware/software setup (DONE)

- Migration of  (to Drupal 6) indexes, directories, and forms (DONE)

- Requirements and development started on news and encyclopedias content type

- Major aspects of the theme finalized (visual design)

- Page inventory for migration to new site

November 2012

- Theme/design implementation (begin)

- Front page developed

- Development started on access controls and taxonomies use

- Plan for high availability architecture

- Start of content migration; start catalog design matching

December

- Theme/design implementation (continuing)

- SOLR/Lucene search engine implementation (risk factor)

- Begin design matching for other Libraries sites/resources (proxy, mobile, etc.)

- Testing, approvals (USC), in-house marketing (open house)

January 2013: Release 1.0

- Finish content and theme

- Decision point: beta launch or full launch (based on status and stability)

June 2013: Release 1.1

- Complete migration of remaining static pages into Drupal

- Integration of separate RUL-related sites (individual library home pages, SCC, etc.)

- Identification of content managers and content update workflow (governance)

August (Release 1.2)

- Training for content managers

- Complete any remaining feature and design issues